🐾  PetPass Malaysia

Malaysia's First All-In-One Pet Management Platform

App Concept, Feature Breakdown & MVP Build Plan

| 4-5M+ Pet-owning Households in MY | ~RM3,000 Estimated MVP Budget | RM5–8/mo Premium Subscription | 5km Lost Pet Alert Radius |
| --- | --- | --- | --- |

# 🚨  The Problem

Malaysia's pet ownership is growing fast but the infrastructure is stuck in the stone age. This is what pet owners deal with every day:

- Vaccination booklets get lost — vets have zero access to pet history

- Lost pet searches are scattered across random Facebook groups with poor reach

- No verified list of pet-friendly cafes, hotels, or parks in Malaysia

- DBKL license renewal dates are forgotten, causing unnecessary fines

- Finding a reliable, rated vet nearby is a guessing game

- Pet owners are flying blind — and it costs them money, stress, and sometimes their pet's life

There is no centralized digital platform solving ANY of these problems simultaneously. PetPass Malaysia fills that gap.

# 👥  Target Users

## Primary Users

Pet owners across Malaysia — dogs, cats, rabbits, birds. Estimated 4–5 million pet-owning households and growing fast post-pandemic. Young, digitally active, and frustrated by the lack of modern tools.

## Secondary Users (Merchants & Partners)

- Veterinary clinics & animal hospitals

- Pet groomers & boarding facilities (including your cat hotel)

- Pet-friendly cafes, hotels, and parks

- Animal shelters & SPCA

- DBKL & local council licensing departments

- Pet insurance companies (Allianz, Etiqa)

# ⚙️  Core Features Breakdown

| Feature | Description |
| --- | --- |
| 🗂️ PetPass Profile | Digital pet passport with name, breed, age, weight, photo, microchip number. Generates a scannable QR code — anyone who finds your pet can scan to identify them and contact you instantly. |
| 💉 Vaccination Records | Log vaccines, deworming, flea treatments, and vet visits. Auto-reminders when boosters are due. Share records with any vet via QR — no more crumpled booklets. |
| 🔍 Lost Pet Alert | Mark pet as lost — instantly pushes alert to all PetPass users within 5km radius with photo and last-seen GPS location. Include reward amount. Way more powerful than Facebook groups. |
| 📍 Pet-Friendly Map | Verified, user-reviewed map of pet-friendly cafes, restaurants, hotels, parks, and beaches. Filtered by pet type — not every dog-friendly place allows cats or birds. |
| 🏥 Vet Finder | Directory of all vets with ratings, specializations, hours, and estimated consultation fees. Emergency 24-hour filter. Book appointments directly in-app. |
| 🪪 License Tracker | Reminds you when pet license renewal is due by state and council. Pre-fills the correct renewal form with your pet's details. Prevents forgotten fines. |
| 🐾 Community Feed | Local pet owner community by taman or area. Share tips, find pet sitters, arrange playdates, buy and sell pet supplies. Drives daily engagement. |

# 💰  Monetization Strategy

PetPass runs on a freemium model. The core profile and vaccination records are free forever — this drives mass adoption. Revenue comes from the layer above.

## Revenue Streams

| Freemium Base | Free pet profiles + vaccination records. Unlimited pets up to 2. Drives user acquisition at zero friction. |
| --- | --- |

| Vet & Groomer Listings | RM150–300/month for verified, featured listing with appointment booking enabled. Every vet clinic in Malaysia needs this visibility. |
| --- | --- |

| Booking Commissions | 10–15% commission per grooming or boarding booking made through the platform. Your cat hotel is the first merchant. |
| --- | --- |

| Pet-Friendly Listings | Cafes and hotels pay RM50–100/month for a verified pet-friendly badge on the map. |
| --- | --- |

| PetPass Premium | RM5–8/month — unlimited pets, health analytics, priority lost pet alerts, travel documentation for international pet travel. |
| --- | --- |

| Insurance Referrals | Pet insurance is nascent in Malaysia but growing. Earn RM50–150 CPA per policy referral from Allianz, Etiqa, or similar. |
| --- | --- |

| Shelter Partnerships | Shelters pay a small monthly fee to list adoptable animals. Increases adoption rates and generates viral feel-good content. |
| --- | --- |

# 🚀  Why This Goes Viral

The Lost Pet Alert feature alone makes people download and share it immediately. When someone's pet goes missing, they will tell every pet owner they know to download PetPass instantly. That is organic distribution you cannot buy.

- QR tag on a pet's collar = walking advertisement every time someone scans it

- Lost pet alerts are emotionally charged — people share them reflexively

- Pet owners talk to each other — one rescue story shared in a cat group drives hundreds of downloads

- The vet record QR alone is shareable — owners forward it to new vets, which brings vets onto the platform

The data compounds over time. The more users, the more powerful the lost pet alert network. The more vets join, the more owners sign up. It is a flywheel.

# 🛠️  MVP Build Plan — Phase by Phase

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Phase 1 | Week 1–4 | Validate: Web app only. Pet profile creation + QR code generation + vaccination record log. No app store. Target 500 users in 30 days via Malaysian pet Facebook groups and Telegram channels. |
| Phase 2 | Week 5–8 | Grow: Add Lost Pet Alert (WhatsApp/SMS notification to nearby users). Add basic vet directory. Onboard 10–20 KL vets for free as founding partners. |
| Phase 3 | Month 3–4 | Monetize: Launch pet-friendly place map. Introduce premium subscription. Start vet booking with commission. Pitch pet food brands for sponsored content. |
| Phase 4 | Month 5+ | Scale: iOS and Android app. Insurance partnerships. Expand to Penang, JB, Kota Kinabalu. Press outreach to local pet media and lifestyle publications. |

# 💻  Recommended Tech Stack

## No-Code / Low-Code (Fastest MVP)

- Bubble.io — full web app builder with database, auth, and logic

- Glide — for mobile-first experience if needed quickly

- Google Maps API — for vet finder and pet-friendly place map

- Twilio / WhatsApp Business API — for lost pet push alerts

- Stripe or Billplz — for Malaysian payment processing

## If Building Custom

- Frontend: React.js or Next.js

- Backend: Node.js + Supabase (Postgres database + auth + storage)

- QR Generation: qrcode.js library

- Maps: Google Maps Platform (Places API + Geolocation)

- Notifications: Firebase Cloud Messaging + WhatsApp Cloud API

# 🏆  Your Unfair Advantage

You already run a cat pet hotel. You are the target user. You know the pain firsthand. Your cat hotel becomes the first merchant on the platform — proving your business model while building it.

- Existing network of pet owners = first 100 users from your own clients

- You understand the Malaysian market and pet owner behavior intimately

- Your cat hotel gives you a testbed to iterate the merchant side of the platform in real time

- No serious Malaysian competitor is doing this right now — the gap is wide open

# ✅  Immediate Next Steps

Here is what to do this week to get momentum going:

| 1 | Register the domain — petpassmalaysia.com or petpass.my |
| --- | --- |
| 2 | Create a simple landing page with email waitlist to gauge demand |
| 3 | Post in 3 Malaysian pet Facebook groups and 2 Telegram channels announcing PetPass |
| 4 | Set up a Bubble.io account and start the pet profile + QR code feature |
| 5 | Onboard your first 10 cat hotel clients as beta users — get real feedback immediately |

PetPass Malaysia — Built for every Malaysian pet owner.

Concept developed 2025 | Confidential